9.11.20

Volvo Cars UK

Maidenhead

Ref : Furniture and Display Installation Team

F.A.O Dealer Principle

Placing an Order – What to do next !

1  Contact Tim Driscoll E&I Tel No. 07768 713770, email: tim@e-idc.co.uk

2 E&I will raise a 50% payable invoice upfront which secures your manufacture and installation slot.

3  Upon receipt a slot will be allocated.

4 Tim will require details of  the contact at the dealership and the building site manager

in order to discuss the building of the reception backdrop. The drawings for this are attatched. The dimensions  are critical for a smooth installation.

5 The Dealer / Site Manager should inform Tim Driscoll when the reception aperture has been built.

6 Tim Driscoll will attend site to survey the built aperture and discuss the installation with the dealer / site manager.

7 Installation should take place when the showroom is clear of all trades and has had a deep clean. This will ensure a smooth installation.

8 E&I will be on site ready to accept the delivery from Sweden to check all the items for signs of damage in transit.

9 Any damaged crates, cartons or boxes will be photographed, catalogued with its article number by Tim Driscoll and sent to the dealer for onward transmission to Senab for Replacement.

10 E&I Build up all the furniture and displays from Senab Sweden along with the reception backdrop and digital sales lecterns manufactured by us.

11 Upon completion E&I will issue the final invoice for immediate payment.

Many Thanks

Any Questions please call 07768 713770

Kind Regards

Tim Driscoll